Student Guide — Phase 1: APT Project Definition

PTY4614 — Capstone | School of Informatics and Telecommunications | Duoc UC

# A. PART I

1. Personal Background

Below is a table in which you must complete the information requested.

| Student name | Nixy Silva Cristóbal Muñoz Leonardo Figueroa |
| --- | --- |
| National ID (RUT) | 21.301.948-1 20.569.179-0 20.912.846-2 |
| Degree programme | Computer Engineering |
| Campus | Padre Alonso de Ovalle |

2. APT Project Description

In this description you must briefly state the name of your APT project and the graduate profile competencies you are going to put into practice. If performance areas are defined in your programme, mention which ones the project is linked to as well.

| Project name | Rumbo SIMCE |
| --- | --- |
| Performance area(s) | Software development, databases, front end and back end development, project management. |
| Competencies | Design and produce innovative, high-quality software solutions; design solutions that meet information requirements within organisations; develop innovative software projects for mobile platforms and devices; assess and manage projects in their area of professional specialisation throughout the entire life cycle. |

3. APT Project Rationale

Below are the different fields you must complete with the information requested. This section asks you to describe your project in detail and to justify its relevance and pertinence.

| Relevance of the APT project | Our project addresses an idea proposed by our client, Triskel Edu, focused on the academic development of Chilean students and on compensating for the limited personalisation offered by current teaching methods. The situation we address is located in Chile and directly affects primary schools and educational institutions, as well as students, their guardians and their teachers. From the standpoint of our professional field, this application covers a large part of the knowledge and competencies we have developed throughout our degree programme: the use of databases integrated into applications, front end and back end development, UX/UI design and, most importantly in our view, continuous feedback from our client, who regularly assesses the progress of the project to make sure it is heading in the right direction. |
| --- | --- |
| Description of the APT project | The project consists of developing our mobile application Rumbo SIMCE, an adaptive mathematics practice environment for students about to sit their first SIMCE assessment, based on the Kumon method and aligned with the official syllabus of the Chilean Ministry of Education. The application turns SIMCE preparation into a journey across a map of islands guided by Toko, a condor that accompanies the student. The student completes short missions of roughly five to eight minutes; the system then corrects each answer in real time, adjusts the difficulty of the following question according to the performance achieved by each user and, when it detects a recurring mistake, explains the concept again using a different strategy. The exercises are generated before deployment from templates and are then diversified by an artificial intelligence model. However, the checking of the answers is carried out by the application itself, so once the exercises have been loaded the application no longer depends on external services in order to run. |
| Pertinence of the project to the graduate profile | The project draws on several of the competencies we have developed throughout our time in Computer Engineering, such as the development of complete projects, managing their planning, development and deployment under the supervision of an external client. It also involves building databases that store the records of the results obtained by the users of the application, which are later shared with their guardians, as well as the development of the application itself using appropriate technologies, including the UX/UI design required to make it friendly for a young audience. |
| Relation to professional interests | Our professional interests are varied; nevertheless, we all agree that we are passionate about software development, and carrying it out through a mobile application that uses databases and artificial intelligence is an idea we find appealing, since we already have experience doing so. Rumbo SIMCE also carries a symbolic value, because it is not a project focused solely on the revenue it may generate, but one aimed at making a real contribution to society by helping children with their studies and with building their future, which fills us with pride as developers. |
| Feasibility of developing the APT project | Our project will be carried out over eighteen weeks, distributed across three phases. We have defined a prudent scope so that the whole project can be completed within that time, and therefore the MVP will cover one complete school level with two of the five curricular strands. The work is organised into three-week sprints, with an even workload shared among the three team members, in order to avoid concentrating the effort at the end of the semester. To carry out the project we will use our own computers, an Android phone for deployment testing and our GitHub accounts. We have divided the external factors affecting the development of the project into two groups. Factors that facilitate its development: the curricular content is already defined in a public document issued by the Ministry of Education, which gives us clear guidance on this matter; our client is available to validate our progress so that we do not drift away from their vision of the project; and finally, thanks to previous projects, our team has already faced challenges using these development technologies, so we are not starting without experience. Factors that hinder its development: the client's availability has been somewhat irregular, since they have been busy during a large part of the development of the project. In addition, we face the risk that the volume of the exercise bank may change should the Ministry of Education modify the contents defined for the SIMCE. |

# B. PART II

4. Objectives

In this section you must define the general and specific objectives of the APT project. The objectives must be stated clearly and concisely and without further explanation, that is, they must be understandable on their own. It is advisable to write them using a verb in the infinitive, since this compels you to specify concrete actions.

| General objective | The main objective of the project is to develop a mobile application for primary school students who are about to face their first fourth-grade SIMCE assessment, based on the Kumon method and offering an enjoyable and personalised learning path. |
| --- | --- |
| Specific objectives | Convert the learning objectives defined by the Ministry of Education into playful progression levels. Build an exercise bank based on parameterised templates, diversified by a language model and validated before publication. Implement a difficulty adjustment engine based on mastery thresholds per learning objective. Develop a monitoring dashboard that displays the student's progress by learning objective. Validate the operation of the prototype with our client in order to obtain their final approval. |

5. Methodology

In the following section you must describe the methodology, proper to your discipline, that you will use to carry out the APT project described above, including the stages and working methods.

| Description of the methodology | We will use Scrum as our working framework, adapted to the conditions of the course. This choice responds to the fact that the requirements will be refined together with the client, so it suits us to deliver functional increments and validate them continuously with them rather than closing a complete design and risking that it is not approved in the end. We will work in three-week sprints (subject to the client's availability). Each sprint will begin with a planning session in which items are selected from the product backlog, and will end with a review of the increment together with the client. This replaces the daily meetings that are usually held, since they are not viable given the client's situation and our own availability. At the end of each sprint, the code must be reviewed by us, must pass the tests that have been run, and must be accompanied by updated documentation. The client, Triskel Edu, will act as Product Owner, being the original owner of the idea and the holder of the final vision for the application. |
| --- | --- |

6. Evidence

Below, describe the evidence that will be assessed in the progress report and in the final report of your APT project. This evidence must be agreed with your teacher. Evidence is understood as the products developed during the project whose purpose is to make visible or document how the work has been implemented.

| Type of evidence (progress or final) | Name of the evidence | Description | Justification |
| --- | --- | --- | --- |
| Progress | Requirements gathering minutes | Document signed by the client stating the approved scope and the prioritised functional requirements. | Demonstrates that the project responds to a need validated by the organisation and not to an assumption made by the team. |
| Progress | Entity-relationship model and architecture diagram | Design of the data model and of the system components, together with its justification. | Accounts for the design of a scalable data model, which underpins both the adaptation and the reports. |
| Progress | Test plan | Functional and content test cases, with their acceptance criteria. | Evidences the design of validation tests in line with good industry practice. |
| Final | GitHub repository with final report and presentation to the client | API documentation and installable application file, together with the project document and the closing presentation delivered to Triskel Edu. | Demonstrates the construction and integration of the solution and the systematisation of the development process. |

7. Work Plan

In the following table, define the planning of your APT project as required.

| Competency or competency unit | Name of the activity | Description of the activity | Resources | Duration | Person responsible | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Manage IT projects | Requirements gathering | Meeting with Triskel Edu, validation of the problem and of the scope, and closing of the prioritised functional requirements. | Meeting room, proposal presentation, minutes. | Weeks 1 to 3 | Leonardo Figueroa | Enabler: the client has already provided an initial document with the idea. Obstacle: their availability may be irregular. |
| Manage IT projects | Backlog definition and planning | Translation of the requirements into product backlog items, prioritisation and sprint planning. | GitHub Projects. | Week 4 | Leonardo Figueroa | Enabler: the scope is already bounded in the approved proposal. |
| Build data models | Data model design | Development of the entity-relationship model: student, learning objective, exercise and attempt. | Modelling tool, MINEDUC syllabus documentation. | Weeks 5 and 6 | Leonardo Figueroa | Obstacle: an incomplete design forces later rework; it is peer-reviewed before implementation. |
| Build data models | Database implementation | Creation of the schema in PostgreSQL and loading of the learning objectives of the two MVP strands. | PostgreSQL, database instance. | Week 7 | Leonardo Figueroa | Enabler: the relational model is familiar to the team. |
| Develop a software solution | Construction of the exercise bank | Development of parameterised templates per objective, generation of question statements with the support of a language model, and pedagogical review. | Language model API, review spreadsheet. | Weeks 6 to 10 | Nixy Silva | Obstacle: this is the highest-volume activity; one strand is completed before starting the second. |
| Develop a software solution | Development of the API and the adaptive engine | Implementation of the application services, of automatic correction and of difficulty adjustment by mastery threshold. | Python, FastAPI, GitHub repository. | Weeks 7 to 12 | Leonardo Figueroa | Enabler: the team has greater experience in Python. |
| Develop a software solution | Mobile application development | Construction of the interface, of the progression map, of the missions and of local storage on the device. | Flutter, Android test phone. | Weeks 7 to 13 | Cristóbal Muñoz | Obstacle: Flutter is new to the team; the first weeks are devoted to a proof of concept. |
| Develop a software solution | Development of the monitoring dashboard | Progress view by learning objective for the guardian, with alerts about recurring difficulties. | Flutter, project API. | Weeks 12 and 13 | Cristóbal Muñoz | Depends on the attempt log being operational. |
| Carry out certification testing | Test plan design | Definition of functional and content validation test cases, with their acceptance criteria. | Test case template. | Weeks 10 and 11 | Nixy Silva | Enabler: the parameterised templates make it possible to verify the expected answer automatically. |
| Carry out certification testing | Test execution and validation | Execution of the test cases, validation session with a group of students, and application of improvements. | Test phone, group of students, test report. | Weeks 14 to 16 | Nixy Silva | Obstacle: access to a class is not secured; it is arranged in advance and a test with relatives is contemplated as a fallback. |
| Manage IT projects | Deployment and closure | Deployment of the system, preparation of the final report and closing presentation to the client. | Docker, cloud service, final report. | Weeks 17 and 18 | Whole team | Enabler: the use of containers makes deployment reproducible. |

8. Gantt Chart

Find a Gantt chart format that suits you and use it to organise the activities planned in the previous point, considering the period assigned to the development of your APT project. You must preserve the timeline of the academic period across the three phases contemplated by the Title Portfolio course.